# TraydBook

Change review and dev testing guide

8 October 2026  |  Branch: main  |  Test site: https://dev.traydbook.com

# Scope and status

Seven items were completed in seven separate commits. Freeze/delete is a proposal only: no button behavior or database columns were changed for that item. No SQL was run against the live database. The commits were not pushed or deployed.

# Commits

| Item | Commit | Change |
| --- | --- | --- |
| 1 | 4bd2443 | Preserve the two manually applied database fixes |
| 2 | 00cb84e | Create signup profiles through authenticated server onboarding |
| 3 | 2ce25bc | Send messages and charge cold-contact credits atomically |
| 4 | 96bcd22 | Allow users to read their own inactive/incomplete profile |
| 5 | 08b18bf | Read other members through the public_profiles view |
| 6 | 941a08e | Correct Landing member queries and field names |
| 7 | 3ecf272 | Document freeze/delete proposal; no implementation |

# Migrations to review

All files are under supabase/migrations/.

Already applied by you; recorded for history:

20261007_guard_user_self_update.sql

20261007_users_read_signed_in_only.sql

New and unapplied:

20261008_atomic_cold_messages.sql

20261008_users_read_own.sql

20261008_public_profiles.sql

Review and apply the new migrations before redeploying the changed application. In particular, the frontend now depends on public_profiles existing.

# Item 5 — every changed file

server/routes/team.js

src/components/PostCard.tsx

src/components/ReferModal.tsx

src/context/AuthContext.tsx

src/pages/BidDetail.tsx

src/pages/BidSubmit.tsx

src/pages/Bids.tsx

src/pages/EditProfile.tsx

src/pages/Explore.tsx

src/pages/Feed.tsx

src/pages/JobDetail.tsx

src/pages/Jobs.tsx

src/pages/JoinDelegate.tsx

src/pages/MessageThread.tsx

src/pages/Messages.tsx

src/pages/Profile.tsx

src/types/profile.ts

supabase/migrations/20261008_public_profiles.sql

# Implementation notes

• The view exposes only id, handle, display_name, avatar_url, bio, account_type, location_city, location_state, is_verified and created_at. It filters out inactive and deleted accounts.

• Its public fields are also readable anonymously so the Landing member ticker can work. It does not expose private user columns.

• Contractor bios come from contractor_profiles when there is no users.bio. No bio column was added.

• Own-profile reads may still use users. Delegated balances use a server endpoint that checks an active delegation instead of directly reading another user’s private row in the browser.

• The broader policy restricting full-row reads of other users remains deferred, as requested. This change alone does not yet block all direct full-row queries by signed-in members.

# Verification completed

• Production build passed; all 67 tests passed.

• The server started. Unauthenticated onboarding, message-send and delegated-profile requests returned HTTP 401.

• The signed-out login screen rendered successfully.

Limit: signed-in screens and the unapplied migrations were not verified against the live database. Database transaction behavior and public-view joins still need end-to-end verification after migration review/application.

# Testing on dev.traydbook.com

Prerequisite: review/apply the new migrations, then push and redeploy the application to the dev site. Use disposable test accounts for changes to account state or credits.

## 1. Existing SQL fixes

With an ordinary disposable account, confirm protected-field changes are rejected. Signed-out direct reads of users should remain unavailable. The two migrations are records of fixes you already applied.

## 2. Signup

Complete both contractor and owner signup. Confirm details, handle, avatar, preferences and referral handling. In browser Network tools, profile creation must use POST /api/onboarding/complete with the signed-in session, not browser inserts into users or contractor_profiles. Credits are chosen by the server.

## 3. Cold messages

Opening a conversation must spend nothing. A first cold message to an unconnected contractor should deduct three credits, create one -3 ledger entry and send the message. An insufficient balance must send nothing and create no debit. Existing conversations and accepted connections should not incur another first-contact charge. Inspect the ledger using your admin tools or Supabase Table Editor.

## 4. Own-profile reads

Using a disposable inactive or half-set-up account, confirm its own profile can load while the account remains absent from public listings. Do not change the state of an account you need to keep.

## 5. Public profiles

Check Feed/comments, Explore/search, Jobs, bids, profiles/reviews, referrals and messages. Confirm other-member requests use public_profiles and return no private user fields. Check your own profile still loads; if you use delegation, check the delegated account context too.

## 6. Landing

Open the landing page signed out. Confirm member and today-count requests use public_profiles with valid field names. There should be no request to the nonexistent profiles table.

## 7. Freeze/delete

Review the proposal on the next page and docs/account-freeze-delete-proposal.md. The buttons have intentionally not been repaired. Do not treat them as working or test them on an account you need to retain.

# Freeze/delete — proposal only

Current problem: DangerTab writes account_status and frozen_at, which are absent from the live users table. The handlers also do not implement the promises of automatic deletion after six months or immediate permanent removal of all associated data.

## Freeze

• Expected behavior: hide the profile and pause activity while retaining records and credits; permit deliberate reactivation.

• Use an authenticated, rate-limited server endpoint. Derive the account ID from the verified session. Set the existing is_active = false, keep deleted_at = null and record an audit event.

• Revoke other sessions and block normal activity. Preserve a limited sign-in/reactivation path. Before implementation, distinguish a self-freeze from a staff suspension: is_active alone cannot distinguish them.

• Remove the six-month automatic-deletion promise unless a retention policy, reliable freeze timestamp and audited cleanup job are explicitly approved and implemented.

## Delete

• Require typed DELETE, recent authentication and an explanation of irreversible consequences, including wallet/export, credits, subscriptions and active obligations.

• An authenticated server endpoint should derive the account ID, set existing is_active = false and deleted_at = now(), revoke access/sessions and record the request. This initial soft-delete step needs no new columns.

• Define a separate deletion/anonymization process for uploads, posts, bids, messages and the Supabase Auth account, including billing cancellation and required record retention. Do not label a soft delete as immediate permanent deletion of all data.

• Review database cascades and counterparty records before permanent cleanup. A delegate must never freeze/delete a principal; staff accounts and ongoing obligations need explicit restrictions.

Approval needed before implementation: reactivation rules, self-freeze versus staff-suspension handling, retention timing, and permanent cleanup scope. No columns have been added and the existing buttons remain unchanged.

Full proposal: docs/account-freeze-delete-proposal.md